CODEX AUDIT AFTER RED TEAM

The substantive audit evidence is largely complete, but the final report is not. Do not treat the current Markdown file as the finished deliverable.

Phase 1 overview

Phase 1 created a governance/repository foundation—not the educational PLC application itself. It includes:

- 247 issued requirement records and an implementation matrix.

- Four proposed ADRs.

- Security, clean-room, dependency, evidence, risk, decision, and toolchain policies.

- A three-script governance/extraction toolset.

- A verifier producing 163 check instances.

- Empty Node/pnpm/Rust workspace scaffolding and a disabled CI proposal.

No PLC runtime, compiler, IR, UI, HMI, simulation engine, product package, installed dependency graph, or Phase 2–4 implementation exists.

Audit results so far

| Task | Status | Main result |
| --- | --- | --- |
| 1 — Precision | Complete | Deterministic union contained 107 requirements. All 107 sampled records were FAITHFUL. An out-of-sample defect was found: PES-REQ-0003 inserts nonexistent Table row: prefixes. |
| 2 — Recall | Complete | 546 normative statement units across all 40 pages: 498 mapped and 48 UNMAPPED. |
| 3 — Counts | Complete | The directive never states “247” as its requirement total. There are 247 issued IDs, but that is not an atomic normative-statement count. |
| 4 — Hashes | Complete | Both sources and all 41 declared controlled files were independently hashed. Recorded comparison: 0 mismatches, 0 missing, 0 extra—but the declared population and recorded values are repository-authored and therefore circular. |
| 5 — Independence | Complete | Of 163 checks: 64 Derived, 36 Structural, 63 Tautological. |
| 6 — Mutations | Executed, not integrated | Valid run detected 7/12; 5 mutations escaped. |
| 7 — Scope leak | Complete fragment, needs final refresh | No product implementation found. Baseline inventory was 93 files; the new audit report makes the current total 94. |
| 8 — Interpretation log | Complete | Fifty interpretation/gap-filling entries covering the extractor, schemas, states, mappings, policies, toolchain, CI, and verifier. |

Recall defects

The 48 unmapped statement units divide into:

- 3 normative-keyword semantics.

- 8 DomainResult minimum-field obligations.

- 7 required governance-file obligations.

- 17 atomic requirement-record schema obligations.

- 12 blocked-decision schema obligations.

- 1 OQ-0008 acceptance-budget obligation.

Count reconciliation found:

- 546 = 498 mapped + 48 unmapped

- 247 = 149 IDs mapping to one statement + 92 mapping to multiple statements + 6 outside the requested trigger vocabulary

- The six zero-count IDs are five SHOULD requirements and one unrestricted MAY.

- There are 525 ID-to-statement relationships because 17 statements map to multiple IDs.

- Twenty issued-ID records remain COMPOUND_SOURCE_REQUIRES_REVIEW.

Valid mutation results

The valid test used the pinned Python 3.13.12 interpreter. I rejected an earlier Python 3.12 run because its universal failures were environmental rather than mutation detections.

Detected:

- Frozen research byte alteration.

- Matrix record deletion.

- Promotion to VERIFIED.

- Requirement/source contradiction.

- Network-capable dependencies.

- Product-root runtime source.

- ADR deletion, although this produced an unhandled ENOENT rather than a named check failure.

Escaped undetected:

- Byte alteration to .editorconfig.

- Addition of https://example.com.

- Addition of localhost:8080.

- Addition of Siemens TIA Portal to a user-facing string.

- Closing an open risk without evidence.

These show that the reported 41-file hash manifest is observational: the verifier recalculates changed hashes rather than enforcing an independently trusted baseline.

Hash and filename facts

Current source hashes:

- Research: F05C08323B5CC9483BEB1FEB3C7312CCB9A45EBE3B527E6DAE069C181D3FBF55

- Directive: EBF074E2CEAB752F09E6DB63D88E100991729DA13C1EB874290A6B337DA72612

The filename conflict remains unresolved:

- Actual research file: Govs PLC project Research Report.md

- Directive names it: Govs PLC project.md

- Actual directive file: PLC Engineering Simulator - Codex Master Implementation Directive Phase 1.docx

- Directive’s Document Control names it: PLC Engineering Simulator - Codex Master Implementation Directive.docx

- The research report refers to none of those filenames.

The user-supplied paths are the practical audit inputs, but the normative exact-filename conflict cannot be silently resolved.

Current filesystem state

The partially assembled report is here:

[PHASE_1_ADVERSARIAL_AUDIT.md](/C:/Users/Scott/OneDrive/Desktop/Codex - GOV's PLC/docs/governance/PHASE_1_ADVERSARIAL_AUDIT.md)

Current state:

- Size: 376,779 bytes.

- Tasks 1–5 and 8 are integrated.

- Task 6 and Task 7 still have placeholders.

- The defects table, Not verifiable section, and final verdict remain placeholders.

- No final defect count has been declared.

- No commit was created.

- Existing Phase 1 artifacts were not edited.

- The repository has no HEAD, remote, or tracked files; all 42 current non-ignored files are untracked.

- The audit scratch directory still exists and has not yet been deleted.

The current introduction prematurely says the scratch root was deleted. That statement must be corrected or made true during finalization.

Recommended four-way division

- Source fidelity and reconciliation

Finalize Tasks 1–3: validate the 107-row precision sample, 546-entry recall ledger, all 48 unmapped entries, the 92 multi-statement IDs, and atomicity findings.

- Integrity and repository scope

Finalize Tasks 4 and 7: hashes, filename conflict, detached-baseline limitations, complete file inventory, ignored/generated residue, and refresh the count from 93 to 94 after including the audit report.

- Verifier independence and mutation behavior

Finalize Tasks 5 and 6: preserve the full 163-row classification, document all twelve mutations, identify the five escapes, and separately flag the ADR-deletion crash.

- Adjudication and integration

Own the final report exclusively: integrate the fragments, create the defects table, define the defect-counting rule, write Not verifiable and the honest Phase 2 verdict, check every anchor, delete the scratch directory, and verify no placeholders remain.

Only the fourth workstream should edit the final audit file. The other three should produce read-only findings or temporary fragments to avoid concurrent-write conflicts.

Preliminary verdict: Phase 2 implementation should not begin from the present record. The source recall, atomicity, mutation-resistance, filename-authority, and independent-review defects need adjudication first.

3:30 PM

Approve for me